|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **User story** | **Issue number** | **Issue** | **Assigned to** | **Time estimate** | **Time spent** | **Done** | **Notes** |
| Users shall be able to search for meeting rooms. | 23 | Users shall be able to search for meeting rooms. | Milan | 2h | 1h | yes |  |
| Users shall be able to filter their search based on capacity, equipment, availability and building | 24 | Users shall be able to filter their search based on capacity, equipment, availability and building | Milan | 4h | 6h | kinda | equipment and availability filter yet to be done, they depend a bit on other issues. |
| Each meeting room shall have its own equipment | 22 | Each meeting room shall have its own equipment | Milan | 3h | 1h | no | still needs to be tested a bit and implemented in the models a bit better |
| Users shall be able to edit or cancel their own reservations and only their own reservations. | 42 | Create endpoint for deleting reservations by users and admins. | Aleksandra | 1h | 1h | almost | it has not been properly tested |
| - | 45 | Change endpoint for logging in | Aleksandra | 1,5h | - | no | It's the lowest priority and I didn't have time to do it |
| - | 51 | Set up PMD for user microservice and fix any errors | Aleksandra | 2h | 2h | yes |  |
| - | 46 | Secure endpoints for interacting with groups. | Aleksandra | 3h | 4h | yes |  |
| - | 44 | Fix code for groups | Aleksandra | 1h | 2h | yes |  |
| - | 49 | Create GroupModel in common library | Mike | 1h | 3h | yes |  |
| Secretaries shall be able to reserve meeting rooms for members of their research group provided they state the purpose of the reservation. | 43 | Setup secretaries can make reservations for groupmembers | Mike | 4h | 5h | almost | tests still need to be added |
| Secretaries shall be able to edit or cancel reservations for members of their research group. | 29 | Secretaries shall be able to edit or cancel reservations for members of their research group. | Mike | 2h | 1h | no | only the editing function is done for secretaries, the cancelling still needs to be added |
| Users shall be able to indicate if the equipment in a meeting room is not working or a meeting room requires maintenance. | 26 | Users shall be able to indicate if the equipment in a meeting room is not working or a meeting room requires maintenance. | Ciprian | 4h | 8h | yes |  |

**Problems:**

* Many tasks were not completely done which means we underestimated the time needed for completing them.
* For some time one of the microservices wasn’t completely functioning which made it hard to test the integration between microservices.
* The way the microservices communicate with each other was reworked so we had to adjust to the new way of doing things.

**Adjustments**

* For the next sprint we plan to distribute the task in such a way that it is possible to finish all tasks on time.
* We plan to be more careful with testing the services.
* We plan to focus the next few weeks more on cleaning up the project and adding tests.